Review of  2240 Birchmount Road, Scarborough, ON Reverse 1B generated from AI

- Difference in area schedule – how is Ai calculating area schedule?

- Where is Ai getting Development Schedule (timeline for the activities)

- Construction cost – being picked from Ottawa – probably we need to define GTA within Ai so it correctlyl?

- Development charges are different in the Ai model, may be it took from the most recent rates provided by Kanen

- I chose 40 years of amortiz for the perm mortgage but the Ai picked 50 years amortiz; can you please check

Review of 490 St Clare Ave, Toronto – Reverse 1B generated from Ai

- In the 1A proforma in the Reverse 1b, the only major (which is still slight) is the utilities number, not sure why the number is difference in the Reverse 1b than in the 1A. Here are

the numbers

1A numbers

Reverse 1B numbers

- Since the GFA Number is there in the 1A, it should take GFA Number from 1A to calculate the hard cost. Right now it is using its own calculation of the GFA. I am ok with its calculations of the area schedule in general but it calculated GFA less than the one in 1A, hence the hard cost seems to be lower psf. Comparing this projects HC of 418 $ PSF to the 2240 Birchmount’s $ 502 PSF

- Development cost between the high level and the model is 46% different? I need to check, probably it will need some manual work to bring them closer so the difference is under 1%.

- In terms of schedule it assumed 18 months of construction for this project as well – this will also be a manual tweaking based on the size of the project, e.g. for this project the construction duration (due to number of units and GFA) can be approx. 24 to 30 months.

- Lease up period was rightly calculated

- I chose 40 years amortize for perm loan and it took rightly. May be you can ignore my comment under 5 above for the 2240 Beechmont

- Headline numbers : 70% return on cost does not pass the gut test, also 45% IRRs are higher; this may be due to manual tweaking that will be required every time a model is run.

- Since these comments are based on just what the system spit out, I wouldn’t worry too much about the return on cost and IRR numbers at this time